Yuva Intern

WEEK 1 TASK: PROJECT PLANNING AND STRATEGY

Project Title: Customer Churn Prediction Using Machine Learning

Submitted By: Muskan

Course : BCA (Artificial Intelligence & Machine Learning)

Internship: Virtual Machine Learning Explorer Intern

1. Introduction and Problem Definition

Customer churn refers to the situation when customers discontinue using a company's products or services. Customer retention plays a crucial role in business success because retaining existing customers is generally more cost-effective than acquiring new ones. High customer churn can negatively affect revenue, growth, and customer relationships.

The purpose of this project is to develop a Machine Learning model that can predict whether a customer is likely to leave a company's service. By analyzing customer information such as demographics, subscription details, usage patterns, and payment history, the model can identify customers who may churn in the future. This prediction can help businesses take proactive measures to improve customer satisfaction and retention.

2. Project Objectives

The objectives of this project are:

- To understand customer churn and its impact on businesses.

- To analyze customer data and identify patterns related to churn.

- To develop a Machine Learning model for predicting customer churn.

- To evaluate model performance using suitable metrics.

- To provide insights that can help businesses reduce customer attrition.

3. Project Strategy

Research Topics

The project will focus on the following areas:

- Customer Churn Analysis

- Machine Learning Classification Techniques

- Data Preprocessing Methods

- Exploratory Data Analysis (EDA)

- Feature Engineering

- Model Evaluation Metrics

Resources Required

The following resources will be required:

- Python Programming Language

- Customer Churn Dataset

- Google Colab or Jupyter Notebook

- GitHub Repository

- Online Research Resources

Python Libraries and Frameworks

The project will utilize the following libraries:

- Pandas

- NumPy

- Matplotlib

- Scikit-learn

These libraries will be used for data handling, visualization, model development, and performance evaluation.

4. Programming Environment Setup

The project will be developed using Python in a suitable development environment.

Development Tools

- Google Colab

- Jupyter Notebook

- Visual Studio Code (Optional)

- GitHub

System Requirements

- Stable Internet Connection

- Python Environment

- Required Machine Learning Libraries

The development environment will be configured before beginning data analysis and model development.

5. Timeline and Milestones

Week 1: Project Planning and Strategy

- Define the customer churn problem.

- Identify project objectives and expected outcomes.

- Research suitable Machine Learning approaches.

- Prepare project roadmap and risk assessment.

Week 2: Data Preprocessing and Exploration

- Collect and understand the customer churn dataset.

- Handle missing values and inconsistent data.

- Perform data cleaning and transformation.

- Conduct Exploratory Data Analysis (EDA).

- Identify important features affecting customer churn.

Week 3: Model Development and Evaluation

- Select appropriate Machine Learning algorithms.

- Split data into training and testing datasets.

- Train and evaluate machine learning models.

- Compare model performance using evaluation metrics.

- Optimize the selected model for improved accuracy.

Week 4: Insights Presentation and Reporting

- Summarize project findings.

- Present business insights obtained from the model.

- Discuss limitations and possible improvements.

- Prepare final project documentation and recommendations.

6. Risk Assessment and Mitigation Plan

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Missing Data | Reduced model accuracy | Apply data cleaning and imputation techniques |
| Poor Data Quality | Incorrect predictions | Validate and preprocess data carefully |
| Overfitting | Poor real-world performance | Use cross-validation and model tuning |
| Low Accuracy | Unreliable results | Experiment with different algorithms |
| Technical Issues | Project delays | Maintain backups and proper documentation |

7. Expected Outcomes

The expected outcome of this project is the development of a Machine Learning model capable of predicting customer churn with reasonable accuracy. The model will help identify customers who are likely to leave a service and provide useful insights into customer behavior.

The project will also improve understanding of data preprocessing, exploratory data analysis, machine learning algorithms, model evaluation, and predictive analytics using Python. The final solution is expected to support decision-making processes that help businesses improve customer retention and reduce revenue loss.

8. Evaluation Criteria

The success of the project will be measured using the following performance metrics:

- Accuracy

- Precision

- Recall

- F1-Score

- Confusion Matrix

These metrics will help determine the effectiveness of the churn prediction model and its ability to identify customers who may discontinue services.

9. Conclusion

Customer Churn Prediction is an important application of Machine Learning that helps organizations improve customer retention and business performance. This project aims to develop a predictive model capable of identifying customers who are at risk of leaving a service. Through systematic planning, data preprocessing, model development, and evaluation, the project seeks to create a reliable solution that can support business decision-making and customer retention strategies.